Session-2

Role of Business Analyst:

Session-2

# Role of the Business Analyst (BA) — Waterfall vs Agile, Estimation & Velocity

- Waterfall Model — How It Actually Runs (and Why It’s Risky)

JAD (joint application development)- stakeholders

Business invited all the technical team to discuss the requirement

Session-1---------------------------------------------Session 20

Requirement got fixed-> BRD development completed

Business requirement Document

- Developer started coding-6 months

- QA team designing the test cases

- QA started testing 3-4 months

- On month 10th, QA found which break the system

After 10 month we found whole system is breaking with that loop hole and it may create in future.

### JAD (Joint Application Development) / Workshops

- What it is: Facilitated workshops where business stakeholders + BA + architects + dev + QA collaborate to clarify and finalize requirements.

- Output: BRD (Business Requirements Document) and often SRS (System/Software Requirements Specification) or FRD (Functional Requirements Document).

Note: In many enterprises, BA writes BRD/FRD; architects/analysts may own SRS. The exact label varies by organization.

### Typical Waterfall Sequence (example timeline)

- Requirements & Sign-off (BA leads, multiple JAD/workshops; “Session-1 … Session-N”)

- Design (HLD/LLD)

- Development (e.g., ~6 months on a medium/large project)

- System/Integration Testing (QA designs test cases earlier, but execution usually starts once builds are available; e.g., 3–4 months)

- UAT → Release

### Real Risk in Waterfall

- Late feedback: If a system-breaking defect is discovered in month 10, it’s expensive to fix because code, tests, and plans are already baked.

- Cost impact: Many teams (e.g., 15 people) have already billed for months → high rework cost and delayed time-to-market.

- Market risk: When markets shift fast (think mobile OS waves), long cycles lose edge.

Your “Android vs Nokia/Windows” point = time-to-market matters. Waterfall can be too slow when requirements or market signals change rapidly.

## 2) Agile Model — Faster Feedback, Incremental Value

### Core Ideas

- Break the product into small, testable increments.

- Prioritize what delivers value earliest.

- Time-boxed sprints (e.g., 2 weeks).

- Continuous collaboration: PO, BA, Dev, QA, SM.

### Roles (simplified)

- Product Owner (PO): Owns value and priority.

- Business Analyst (BA): Clarifies business needs, writes/refines epics/user stories, acceptance criteria, supports backlog refinement, assists with UAT/business demos.

- Scrum Master (SM): Process facilitation, impediment removal.

- Dev/QA: Build and validate increments.

### Backlog & Prioritization

- Product Backlog: Single ordered list of requirements (epics/stories).

- Example priorities (MoSCoW or simple rank):

  - Req-1 → P1

  - Req-5 → P2

  - Req-2 → P8

  - Req-10 → P10

- The PO orders; the team discusses feasibility and estimates with BA support.

## 3) Sample Agile Project

Project: ABC
Team: Dev, QA, BA, PO, SM
Sprint cadence: 2-week sprints
Illustration: Sprint-1 to Sprint-7

### Sprint-1: Sprint Planning (What you commit)

- Inputs: Ordered backlog, team capacity, prior velocity (if any), DoR (Definition of Ready).

- Example (as BA, you prepared 5 stories with AC):

  - Story-1 → 5 points

  - Story-2 → 6 points

  - Story-3 → 7 points

  - Story-4 → 4 points

  - Story-5 → 3 points
Planned total = 25 story points

Story Points = Relative effort, not hours. They consider:

- Complexity 2) Amount of work 3) Risk/uncertainty.

## 4) Estimation Examples (Corrected)

### Story Example-A (Very Small UI tweak)

- As a user, I want a label change on a web page: “Facebook” → “facebook”.

- Complexity: Very low

- Work: Small

- Risk: None

- Estimate: 1 point

### Story Example-B (New API endpoints)

- Add REST API endpoints to exchange data with another system.

- Complexity: Medium

- Work: Moderate

- Risk: Some dependencies (schemas, auth, envs)

- Estimate: 5 points

Points are relative; “5” here is relative to other stories in the team’s scale.

## 5) Common Scales (Use One, Don’t Mix Mid-sprint)

### Fibonacci (most common)

1, 2, 3, 5, 8, 13, 21, 34 …

- 1 → very small

- 2 → small

- 3 → small-medium

- 5 → medium

- 8 → medium-large

- 13 → complex
(21/34 are for large epics or to signal split this story.)

### T-Shirt Sizing (early discovery or epic-level)

- XS ~ 1, S ~ 2, M ~ 5, L ~ 8, XL ~ 13
Use to coarsely estimate epics/features before breaking into stories.

Tip: Use T-shirt for early roadmap sizing, then Fibonacci when stories meet DoR.

## 6) Velocity (Team’s Throughput) — Correct Calculation

- Sprint-1: 25 pts

- Sprint-2: 30 pts

- Sprint-3: 25 pts
Velocity = (25 + 30 + 25) / 3 = 26.7 ≈ 27 points/sprint

Velocity is historical, used for forecasting, not a target to “chase”.
Don’t compare velocity across teams; it’s team-specific and contextual.

## 7) Capacity vs Story Points (Common Confusion)

- Story Points ≠ Hours.

- Teams sometimes maintain a capacity plan in hours (holidays, meetings, BA/QA/Dev availability) to check if the planned points are realistic.

### Example capacity breakdown for a 5-point story (illustrative only):

- Dev-1: 6 hours

- Dev-2: 4 hours

- QA-1: 6 hours

- Plus code review, QA prep, environments, etc.

This mapping is for planning sanity check, not for converting all points to hours.

## 8) BA Responsibilities Highlight (Waterfall vs Agile)

Common BA core:

- Elicit requirements (workshops/JAD), define scope, write BRD/FRD, model processes, define acceptance criteria, traceability, support UAT.

In Agile, additionally:

- Split epics → user stories, maintain clear acceptance criteria, ensure DoR/DoD alignment, backlog refinement, collaborate with PO on priorities, support sprint reviews with business, assist with release planning.